

ICT 1 - Cycle Report 1

Team members:

budi lokawijaya – 12653488

Vitcha luangaroonrung - 12644181

Chalita chantarasrivong - 12876669

2014

|  |  |  |
| --- | --- | --- |
| **Cycle Report 1** | **Project Name** | **Project Manager** |
| Promochan | Budi Lokawijaya (12653488) |
| **Client** | Duy Nguyen |  |

# **Red Flags from this cycle**

* No Issues

# **Previous Cycle Results**

* There is no previous cycle in this project

# **Customer Feedback**

* There is no customer feedback since this is the first cycle

# **Cycle Plan (Use 2 level WBS)**

The cycle plan for one three weeks iteration. The major tasks that will be completed during the next cycle include:

* Staff Lookup – this includes
  + Design User Interface for buyer - Design the layout of buyer’s page (3 PEDs – Budi)
  + Form page to publish the promotion in webpage (3 PEDs – Budi)
  + Design User Interface for seller - Design the layout of seller’s page (3 PEDs – Budi)
* Login and Registration – this includes
  + Login page for seller - Input fields for "Username", "Password”, "Remember Me" checkbox and “Log In" button for submitting the form data (1 PED – Chalita)
  + Login page for buyer - Input fields for "Username", "Password”, "Remember Me" checkbox and “Log In" button for submitting the form data (1 PED – Chalita)
  + Registration page for seller - New user registration [Sign-up] (1 PED – Chalita)
  + Registration page for buyer - New user registration [Sign-up] (1 PED – Chalita)
* Data Access Layer – this includes
  + Create database (1/2 PED Vitcha)
  + Database connection – Connection testing (1 PED Vitcha)
  + Database storage - Collecting buyer and seller information in database (1 PED Vitcha)
* Setting up any development tools which is needed is this project such as WAMPP, Tortoise SVN, Sublime Text, etc. (1 PED Vitcha)

# **Top Ten Requirements (Features)**

Most riskiest and most valuable requirements. The list is ordered from most important down to least important.

1. Create Database

2. Database Connection

3. Store buyer and seller account in database

4. Create register page for seller

5. Create register page for buyer

6. Login page for seller

7. Login page for buyer

8. Form page to publish the promotion in webpage

9. Design User Interface for buyer

10. Design User Interface for seller

# **Any Supporting Documents (ER Diagram)**

